# Automated Traffic Justice System Sensitization Report

## Outstanding Requirements

| Req. No | Requirement | Description | Developer |
| --- | --- | --- | --- |
| Req. 1 | Disable Docket Edits | Docket Modifications should only be enabled for the active office, if docket is at the DPP’s office, LMPS and Magistrate should have no access to make any modifications | Noosi Done |
| Req. 2 | Processing Payments | Processing of Payments does not work | Noosi (To be checked) |
| Req. 3 | Search Dockets | Search Dockets by Date and RCI Number not working. Use date Picker for date search | Noosi Ntate Setsoto Picked it |
| Req. 4 | Followers | Followers should login to see dockets they follow with only read rights. Users should see dockets assigned to them and those they follow. |  |
| Req. 5 | Notifications | Notifications’ page should have search by RCI functionality. | Noosi(missing cleark margistrate courtmanager accounts court) |
| Req. 6 | Docket Re-allocation | OC and Admin should be able to re-allocate dockets to new Users |  |
| Req. 7 | Payments History display | Payments history under dockets does not reflect payments being made | Noosi Inprogress |
| Req. 8 | Docket Status | Display when docket arrives in a particular office and once allocated to a user in that office |  |
| Req. 9 | Automatic Logout | When not in use for 10minutes, system should log the user out | Noosi |
| Req. 10 | Trial Dates | Setting of Trial Dates by Magistrates does not work |  |
| Req. 11 | Display Trial Dates for DPP and LMPS officers once Set | Display dates once set |  |
| Req. 12 | Add Mitigation Tab | Under Verdict add mitigation tab which will capture accused’s plea for mercy |  |
| Req. 13 | Witness List on magistrate case | Wrong information is displayed |  |
| Req. 14 | Exhibit List on magistrate Case | Wrong Information is displayed |  |
| Req. 15 | Reports | Showing dockets opened filtered by Officer, Officer Station, District and Date of creation | Noosi |
| Req. 16 | Dashboard | Add chart on dashboard for Dockets Created and Judgements passed (Same Structure as weekly SpotfFine bar chart) |  |
| Req. 17 | Prosecutor Notifications | View details Link goes to wrong page | Noosi Done |
| Req. 18 | Display trial place | When at magistrate display trial place | Noosi Done |
| Req. 19 | Document Upload | Refresh After uploading documents |  |
| Req. 20 | Suspects | Refresh after adding suspect to docket |  |
| Req. 21 | Charge Date | Add a date picker to pick charge date |  |
| Req. 22 | Download Exhibits | Enable exhibits to be downloaded | Noosi Not completed |
| Req. 23 | Followers | List of Followers should be by office. LMPS should only see LMPS users |  |
| Req. 24 | Followers | Adding a follower should be captured in the diary |  |
| Req. 25 | OC Notifications | When clicked return an error. should redirect to. Dockets/OCDockets | Noosi Done |
| Req. 26 | LMPS 5 | Authorize OC to see LMPS 5 | Oc need access to chargesheet to view lmps5 |
| Req. 27 | Re-Allocation DPP | Enable Re-Allocation of DPP case files |  |